## Release Report

Project: DemoBlaze E-commerce Platform

Version: V1.0

Release Date: 25/09/2025

Author: Zeyad

### 1. Executive Summary

This report provides a summary of the testing activities and results for the DemoBlaze E-commerce Platform. The purpose is to assess the overall quality and readiness of the application for deployment. Based on the findings, the platform is stable for core functionalities, but a few critical issues remain that should be addressed in a hotfix or the next sprint.

### 2. Testing Outcomes Summary

- Functional Testing:

  - Total Test Cases: 12

  - Passed: 9 (75%)

  - Failed: 3 (25%)

  - Key Failures: Failed test cases were related to user feedback (missing alert on blank fields), cart functionality (duplicate entries instead of quantity update), and a critical issue with invalid payment data.

- Usability Testing:

  - Identified Issues: 4 usability issues were identified, covering confusing navigation, lack of visual feedback, small text size/contrast, and an unclear checkout flow.

  - Severity: Issues ranged from Medium to High severity, impacting the overall user experience and accessibility.

### 3. Defect Status and Risk Assessment

- Total Defects Logged: 3

- Critical Defects: 1 (Purchase with invalid credit card data). This defect is a major risk as it could lead to fraudulent transactions..

- Medium Defects: 2 (Duplicate cart entries, non-editable quantity). These defects affect the user experience but are not blockers for the core purchase flow.

- Defect Closure Status: All defects are currently "Open" and have not yet been resolved.

### 4. Deployment Readiness Assessment

Based on the current testing outcomes, the platform is NOT fully ready for a full-scale public release.

- Recommendation:

  - Recommended Action: The critical defect (D-004) related to invalid credit card data must be fixed and retested immediately. This is a blocker for any release.

  - Proposed Next Steps: Fix the remaining high and medium severity defects in the next development sprint. Consider a limited release (e.g., to internal users or a small beta group) to gather further feedback while addressing the remaining issues.

  - Overall Risk: High. The presence of a critical security-related defect poses a significant risk to the business and its users. The usability issues also present a risk to user adoption and satisfaction.